Date:

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID: 22 | | | | | | | Project Phase (1/2): 2 Review No. 1 | | | | |
| Project Title: **Controlling Computer using Hand Gestures** | | | | | | | | | | | |
| Group Members: | | | | | | |  | | | | |
| Roll Number | | | Name of Students | | | | Contact | | | Email | |
| 2183149 | | | Pradnya Kedari | | | | 9112179831 | | | pradnyark22@gmail.com | |
| 2183214 | | | Shubhangi Kadam | | | | 8669098264 | | | shubhangijkadam0524@gmail.com | |
|  | | |  | | | |  | | |  | |
|  | | |  | | | |  | | |  | |
| Name of Faculty Guide: Rajesh Prasad | | | | | | | | | | | |
| Name of Industry Guide and Organization Name: | | | | | | | | | | | |
| **Project Milestones Status Review** (Project Task/Milestones should be as per project Phase-1(PP-1 Sem-7)/ Project Phase-2(PP-2 Sem-8) | | | | | | | | | | | |
| Sr. No. | Project Task/ Milestone | | | Status | | Baseline Completion Date | | | Expected Completion Date | | Issues Exists (Yes/ No) |
| 1 | Research | | | Completed | | 15-10-2021 | | | 5-11-2021 | | No |
| 2 | Method Selection | | | Completed | | 10-11-2021 | | | 30-11-2021 | | No |
| 3 | Project Planning | | | Completed | | 10-2-2022 | | | 25-2-2022 | | No |
|  |  | | |  | |  | | |  | |  |
|  | | | | | | | | | | | |
| **Project Issues Summary** | | | | | | | | | | | |
| Sr. No. | | Priority [High/Medium/Low] | | | Description of Issue | | | Impact on Milestones | | | Action Steps |
| 1 | | High | | | Access to IEEE research papers | | | Halted the project | | | Looked for different alternative sites |
| 2 | | Medium | | | Searching for suitable algorithm/technology for implementation | | | Slowed the progress | | | Researched different algorithms |
|  | |  | | |  | | |  | | |  |
| **Conclusive Remark on previous Review Issues by Guide/ Industry mentor**: | | | | | | | | | | | |
| **Name and Signature of Guide** | | | | | | | | | | | |